PRODUCT REQUIREMENTS DOCUMENT

CodeLens RAG

Structure-Aware Codebase Intelligence using Retrieval-Augmented Generation

| Version | v1.0 — Initial Release |
| --- | --- |
| Author | Intern — Engineering |
| Status | Draft for Review |
| Date | June 2025 |
| Timeline | 2–3 Weeks (Internship Sprint) |

# 1. Executive Summary

CodeLens RAG is a structure-aware, retrieval-augmented generation system that enables developers to query any Python codebase in plain English. Unlike naive text-based chatbots over code, CodeLens parses the codebase using Abstract Syntax Trees (AST), builds a dependency graph of functions and classes, and performs context-enriched retrieval — returning not just the relevant code chunk, but also its callers, callees, and architectural context.

This document defines the problem statement, goals, system architecture, technical requirements, milestones, risks, and success criteria for the project.

# 2. Problem Statement

## 2.1 The Core Pain

When a developer joins a new codebase or revisits a large project after months, onboarding is slow and expensive. Common struggles include:

- Finding where specific business logic lives across hundreds of files

- Understanding what downstream code breaks if a function is modified

- Knowing which module handles a specific feature (e.g., authentication, rate limiting)

- Tracing data flow end-to-end across layers of abstraction

Current tools like GitHub search or IDE search are keyword-based — they find exact matches, not semantic intent. LLMs hallucinate code that doesn't exist. There is no tool that combines semantic understanding with accurate, grounded retrieval from the actual codebase.

## 2.2 Why Existing Solutions Fall Short

| Tool | Limitation |
| --- | --- |
| GitHub/IDE Search | Keyword-only — misses semantic intent |
| ChatGPT / Copilot | No access to your private codebase; hallucinates |
| Simple RAG chatbots | Naive text chunking breaks code context |
| Documentation wikis | Go stale, manually maintained, incomplete |

# 3. Project Goals & Non-Goals

## 3.1 Goals

- Build a working RAG pipeline that ingests a Python repository end-to-end

- Implement AST-based chunking that preserves function/class boundaries

- Construct a dependency graph (caller/callee relationships) using static analysis

- Enable context-enriched retrieval: when a function is retrieved, also fetch its direct dependencies

- Expose a simple chat UI or CLI where users can ask natural language questions

- Implement basic evaluation metrics (faithfulness, relevance) to measure quality

## 3.2 Non-Goals (Out of Scope)

- Multi-language support (Java, JS, etc.) — Python only for this sprint

- Real-time repo sync or Git webhook integration

- Production deployment, authentication, or multi-user support

- IDE plugin or VS Code extension

- Fine-tuning any LLM models

# 4. Target Users

| User Type | Pain Point | How CodeLens Helps |
| --- | --- | --- |
| New Joinee / Intern | Doesn't know where things live in the codebase | Ask natural language questions, get grounded answers |
| Senior Developer | Context-switching across large modules | Instantly surfaces relevant code with full context |
| Code Reviewer | Understanding unfamiliar PRs quickly | Asks 'what does this function depend on?' |
| Tech Lead | Assessing blast radius of a change | Dependency graph shows what breaks downstream |

# 5. System Architecture

## 5.1 High-Level Components

The system is divided into two phases: Ingestion and Query.

### Phase 1: Ingestion Pipeline

- Repo Loader — Clone or load local Python repository

- AST Parser — Parse each .py file using Python's ast module; extract functions, classes, docstrings, and metadata

- Dependency Graph Builder — Use NetworkX to build a directed graph of caller/callee relationships across files

- Chunk Enricher — Attach metadata to each chunk: file path, function name, dependencies, importance score

- Embedding Generator — Use OpenAI text-embedding-3-small or HuggingFace model to embed each chunk

- Vector Store Writer — Store embeddings + metadata in ChromaDB

### Phase 2: Query Pipeline

- Query Intake — User types a natural language question

- Semantic Retrieval — Embed the query, retrieve top-K similar chunks from ChromaDB

- Graph Expansion — For each retrieved chunk, fetch its 1-hop neighbors from the dependency graph

- Context Assembly — Merge retrieved + expanded chunks, deduplicate, rank by relevance

- LLM Generation — Send assembled context + query to Claude or GPT-4; generate grounded answer

- Response Display — Show answer with source citations (file + line numbers)

## 5.2 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.11+ | Core implementation language |
| AST Parsing | Python ast module | Structure-aware code chunking |
| Dependency Graph | NetworkX | Caller/callee relationship mapping |
| Embeddings | OpenAI / HuggingFace | Semantic vector representations |
| Vector Store | ChromaDB | Persistent embedding storage & retrieval |
| Orchestration | LangChain | RAG pipeline chaining & prompt management |
| LLM | Claude Sonnet / GPT-4o | Answer generation from retrieved context |
| UI | Streamlit | Simple, fast chat interface for demo |
| Evaluation | RAGAS | Faithfulness, relevance, groundedness metrics |

# 6. Functional Requirements

## FR-1: Repository Ingestion

- System shall accept a local path or GitHub URL to a Python repository

- System shall recursively scan all .py files and skip __pycache__, test files, and vendored dirs

- System shall complete ingestion of a 10K LOC repo within 3 minutes

## FR-2: AST-Based Chunking

- Each chunk shall correspond to exactly one function or class definition

- Chunks shall include: function signature, docstring, body, file path, line range, and parent class (if method)

- Chunk size shall be bounded to 1500 tokens max; oversized functions split at logical sub-blocks

## FR-3: Dependency Graph Construction

- System shall build a directed graph where nodes are functions and edges represent call relationships

- Graph shall persist to disk as a JSON file for reuse across sessions

- System shall handle circular dependencies without infinite loops

## FR-4: Retrieval & Context Enrichment

- Default retrieval shall return top-5 semantically similar chunks

- Each retrieved chunk shall be expanded with its direct callers and callees from the graph

- Final context window sent to LLM shall not exceed 8,000 tokens

## FR-5: Answer Generation

- Answers shall always cite source: filename + function name + line number

- If no relevant code is found, system shall say so rather than hallucinate

- System shall support follow-up questions with conversation memory (last 5 turns)

## FR-6: Evaluation

- System shall compute and display RAGAS faithfulness and answer relevance scores per query

- A summary dashboard shall show average scores over the session

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Latency | Query response time < 8 seconds for repos under 20K LOC |
| Accuracy | RAGAS faithfulness score >= 0.75 on test query set |
| Scalability | Must handle repos up to 50K LOC without crashing |
| Reliability | System shall not crash on malformed Python files; log and skip gracefully |
| Portability | Fully runnable with a single requirements.txt and setup script |
| Code Quality | All modules documented; README with setup + demo instructions |

# 8. Project Milestones & Sprint Plan

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 1 Days 1–2 | Repo ingestion + AST chunking working | Script that parses a Python repo and outputs structured JSON chunks |
| Week 1 Days 3–4 | ChromaDB ingestion + basic semantic search | Query any function by description; top-5 results returned |
| Week 1 Day 5 | Basic end-to-end RAG working | LLM answers a question with code context; citations shown |
| Week 2 Days 1–3 | Dependency graph + context enrichment | Retrieval returns callers/callees alongside primary chunk |
| Week 2 Days 4–5 | Streamlit UI + conversation memory | Chat interface live; multi-turn Q&A working |
| Week 3 Days 1–2 | RAGAS evaluation integrated | Score dashboard in UI; tested on 20 benchmark queries |
| Week 3 Days 3–5 | Polish, demo, documentation | README, demo video, final presentation deck |

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AST parsing takes too long | Medium | High | Implement caching; skip large auto-generated files |
| Context window overflow | High | Medium | Hard cap tokens at 8K; prioritize by similarity score |
| LLM API costs exceed budget | Medium | Medium | Use local HuggingFace embeddings; cache LLM responses |
| Dependency graph too complex | Low | High | Limit graph expansion to 1-hop only in v1 |
| Demo flops on unfamiliar repo | Medium | High | Pre-select a clean, well-structured OSS repo for demo (e.g. FastAPI) |

# 10. Success Criteria

The project is considered successful at internship completion if ALL of the following are met:

| Criterion | Target |
| --- | --- |
| End-to-end demo works | Live demo answers 5 pre-defined questions on the chosen repo without crashing |
| AST chunking implemented | Chunks are function/class-level, not arbitrary token splits |
| Dependency graph active | Retrieved context includes at least 1-hop caller/callee expansion |
| Citations present | Every answer shows filename + function name |
| RAGAS score measured | Faithfulness >= 0.70 on 10+ test queries |
| Code documented | README with setup instructions; all modules have docstrings |

# 11. Sample Benchmark Queries

These queries will be used to validate the system during Week 3 evaluation:

- Where is the authentication logic handled in this codebase?

- What functions call the database connection method?

- How does the rate limiting middleware work?

- What breaks if I change the User model schema?

- Where are API errors caught and handled?

- What is the entry point of the application?

- How does the request validation pipeline work?

- Which modules depend on the config loader?

- Where is user input sanitized before DB writes?

- What does the retry logic look like for external API calls?

# 12. Open Questions

- Should the dependency graph use static analysis only, or also include runtime call tracing?

- Which OSS Python repo should be used as the primary demo target? (Candidates: FastAPI, Celery, Scrapy)

- Should conversation memory be stored in-memory or persisted to SQLite?

- Is RAGAS the best evaluation framework, or should custom metrics be built?

- Should the UI show the raw retrieved chunks alongside the LLM answer for transparency?

# 13. Glossary

| Term | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — grounding LLM responses with retrieved external context |
| AST | Abstract Syntax Tree — tree representation of source code structure parsed by the compiler |
| Chunk | A unit of text (function/class) stored as a vector in the database |
| Embedding | A numerical vector representation of text that captures semantic meaning |
| ChromaDB | An open-source vector database for storing and querying embeddings locally |
| NetworkX | A Python library for building and analyzing graph structures |
| RAGAS | A framework for evaluating RAG pipeline quality across multiple metrics |
| Faithfulness | A RAGAS metric: measures if the answer is grounded in the retrieved context |
| Top-K Retrieval | Returning the K most semantically similar chunks to a given query |
| LangChain | A Python framework for orchestrating LLM-based pipelines and chains |

# Document Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Author (Intern) |  |  |  |
| Internship Mentor |  |  |  |
| Reviewer |  |  |  |